## Slide 1
DESIGN AND OPTIMIZATION OF HIGH PERFORMANCE SRAM
GUIDE : Prof. Ashwini Desai
NAME | USN | ROLL NO
ALLENA MULA | 02FE21BEC006 | 05
BASAVESH PATIL | 02FE21BEC018 | 15
HARSH A PATIL | 02FE21BEC035 | 32
PRATIK PATIL | 02FE21BEC063 | 58

## Slide 2: CONTENT
Project Planning (Gantt chart) and WBS (Work Breakdown Structure).
Specification and identification of of Input & output.
Functional block diagram relating input & output.
Simulation of the design using any open source.
Detailed block diagram.
Integrating the functional blocks, debugging details and partial demo results.
Plan and need for optimization.
Draft a copy project report.

## Slide 3
Gantt chart
Problem Statement ,
Literature Review
Week 1-3
Week 4-6
Project Planning,
Simulation and
implementation.
Transistor level
optimization,
verification of design.
SRAM verification
Documentation.
Week 7-9
Week 10-12
Phase 1
Phase 2
Phase 3
Phase 4

## Slide 4: WBS (Work Breakdown Structure)
SRAM DESIGN
Identifying the problem
Problem Definition and need statement
Literature survey
Planning
Identifying multiple solution and finding best suited
Simulation of the design using cadence 45nm
Execution
Verifying the read and write operations
Calculating different parameters
Optimization
Transistor level optimization
Comparing the different parameters
Initiation
Area optimization

## Slide 5: Specification and identification of Input & output

## Slide 6
Drivable
Functional block diagram relating input & output.

## Slide 7: Simulation of the design using any open source.

## Slide 8: Detailed block diagram

## Slide 9: Partial demo results

## Slide 10: Plan and need for optimization

## Slide 11: Draft a copy project report

## Slide 12
Thank you